## Slide 1
CHIVA Ultrasound AI
Internship Roadmap & System Architecture

## Slide 2
Four Core Tasks
CHIVA Ultrasound AI
1
LLM + RAG for Shunt Classification
Classify shunt types based on escape/re-entry points
Ground decisions based on CHIVA literature
Generate structured clinical reports
2
LLM for Active Scanning Guidance
Real-time probe positioning recommendations
Update guidance using real-time session findings
Maintain low latency (<500ms target)
Learn from captured findings to improve guidance
3
LLM-based Vein Identification
Real-time vein detection and segmentation
Low-latency processing (<33ms per frame)
4
VLM Approach
VLM approach for task 2 and task 3

## Slide 3
Task 1: LLM + RAG for Shunt Classification
CHIVA Ultrasound AI
Goals: Automated shunt type identification after the assessment (not live) Assumption:
Assume all input points are already ready
Phase 1 Approach
LLM Integration: Local Ollama Models like Mistral or Llama 1B/GPT-4/Claude for zero-shot classification. Identify suitable LLM for the usecase through literature review of LLMs. Also compute the rough licensing and cost for these services.
RAG Pipeline: CHIVA literature + hemodynamic rules as context stored in Qdrant DB.
Structured Output: JSON schema for consistent results
Prompt Engineering: Multi-shot examples + chain-of-thought reasoning
Work with Jefry to collect some ground truth examples and use it to validate the LLM responses.
Prototype app sent to surgeons so that they can provide review and suggestions which can be used to improve LLM's precision.

## Slide 4
Task 1: LLM + RAG for Shunt Classification
CHIVA Ultrasound AI
Phase 2 (if needed)
Confidence scoring & Uncertainty quantification
Fine-tuning LLM on labeled datasets of input flow data and shunt classification output with ligation suggestions based on CHIVA literature data
Use more relevant CHIVA literature books to improve the quality of responses
Retrieval optimization with semantic chunking
Reduce hallucination with better prompting and schema relevant RAG retrieval
Tech Stack: Ollama, OpenAI/Claude/Groq API, LangChain, FAISS, ChromaDB, Pydantic

## Slide 5
Task 1: Potential Improvements
CHIVA Ultrasound AI
Accuracy Enhancement
Confidence scoring
Uncertainty quantification
Latency Optimization
Model Distillation
Local model deployment
Clinical Integration & Compliance
Clinician feedback loops
HIPAA-compliant handling
Robustness
Adversarial testing
Edge case handling and testing

## Slide 6
Task 2: Active Scanning Guidance
CHIVA Ultrasound AI
Goal: Real-time AI co-pilot for ultrasound operators
Phase 1 Approach
LLM Agent: Few-shot prompting
Context Management: Session state + captured findings
Spatial Reasoning: Rule-based probe guidance logic with rules formulated by the LLM based on the RAG context it has from the medical literature
VLM Survey: Explore the benchmark Vision Transformers for ultrasound images and use them for probe guidance

## Slide 7
Task 2: Active Scanning Guidance
CHIVA Ultrasound AI
Phase 2 (if needed)
VLM fine-tuning on ultrasound medical images
Multi-modal fusion of image + text inputs for probe guidance
Latency-optimized model serving
Tech Stack: Ollama, Crew-AI/LangChain Agents, CLIP, Redis, FastAPI, vLLM

## Slide 8
Task 2: Potential Improvements
CHIVA Ultrasound AI
Real-Time Performance
Edge inference with Low Latency and Memory Usages
Batch optimization
Multi-Modal Integration
CV aided Image feature extraction
Operator Experience
Confidence-ranked suggestions and reduce dismissible recommendations
Preference learning (a subfield of ML that models and predicts user preferences based on observed data)
Quality Assurance
Maintaining guidance quality consistency by quality scoring

## Slide 9
Task 3: Vein Identification & Segmentation
CHIVA Ultrasound AI
Goal: Automated vision-based vein detection Input: An annotated image with fascia and vein annotations
Phase 1 Approach
Real-time vein classification in annotated ultrasound streams using Vision LLMs
Integration of RAG database grounded on CHIVA medical literature and inferencing this knowledge as context to the LLM to help
Inferencing RAG knowledge as context to the LLM to help the model make high quality and high precision classifications
Achieve Low-latency processing (<33ms for 30fps)

## Slide 10
Task 3: Vein Identification & Segmentation
CHIVA Ultrasound AI
Phase 2 (if needed)
Fine-tune Vision LLM on labeled ultrasound datasets
Tech Stack: OpenCV, Claude/OpenAI Vision LLM APIs, Hugging Face Vision LLMs, Ollama

## Slide 11
Task 3: Potential Improvements
CHIVA Ultrasound AI
Detection Accuracy
Fine-tune on ultrasound datasets
Attention mechanisms adaptations
Speed & Efficiency
Model distillation
ONNX optimization
GPU acceleration
Temporal Coherence
Kalman filtering
Using better tracking algorithms using VLMs or finetuned VLMs
Robustness
Imaging artifact handling

## Slide 12
Weekly Plan: Weeks 1-2
CHIVA Ultrasound AI
Week 1: Foundation & Setup
Project setup & environment configuration
Literature review: CHIVA guidelines & hemodynamics
RAG pipeline scaffolding with LangChain
Benchmark VLM models (CLIP, DINOv2, LLaVA)
Review existing vein detection code
Week 2: Task 1 Foundation (Shunt Classification)
Implement zero-shot LLM classification with GPT-4
Create CHIVA literature embedding database
Design JSON schema for classification output
Implement Pydantic models for structured output
Build initial prompt templates with chain-of-thought

## Slide 13
Weekly Plan: Weeks 3-4
CHIVA Ultrasound AI
Week 3: Task 1 RAG & Task 2 Start
Integrate RAG pipeline with FAISS/ChromaDB
Test shunt classification on labeled case studies
Implement clinical report generation
Start LLM Agent design for guidance
Design protocol rule-based system
Week 4: Task 2 & Task 3 Enhancement
Implement real-time guidance LLM agent
Integrate session state management (Redis)
Optimize vein detection for speed
Add temporal smoothing for vein segmentation
Performance profiling & latency benchmarking

## Slide 14
Weekly Plan: Weeks 5-6
CHIVA Ultrasound AI
Week 5: Integration & Testing
Integrate all three tasks into unified API
End-to-end testing with real ultrasound data
Benchmark classification accuracy on test set
Evaluate guidance quality and adherence
Profile latency across all components
Week 6: Optimization & Documentation
Fine-tuning experiments if performance gaps exist
Model distillation for inference optimization
Comprehensive documentation & API specs
Deployment readiness assessment
Technical presentation & findings report

## Slide 15
Full Weekly Plan: Weeks 1-26
CHIVA Ultrasound AI
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
Foundation & Setup
Task 1: Shunt Classification (Phase 1)
Task 1: RAG Integration & Validation
Task 2: Scanning Guidance (Phase 1)
Task 3: Vein Identification (Phase 1)
Integration & End-to-End Testing
Task 1: Phase 2 (Fine-tuning & Confidence)
Task 2: Phase 2 (VLM Fine-tuning)
Task 3: Phase 2 (VLM Fine-tuning)
Task 4: VLM Approach for Tasks 2 & 3
Performance Optimization & Benchmarking
Clinical Validation & Surgeon Feedback
Deployment Preparation & Documentation
Final Report & Presentation

## Slide 16
Success Metrics & KPIs
CHIVA Ultrasound AI
Task 1: Shunt Classification
Classification Accuracy: ≥85% on labeled cases
Hallucination Rate: <5% with RAG
Latency: <2 seconds per case
Report Quality: Clinician review score ≥4/5
Task 2: Scanning Guidance
Latency: <500ms per recommendation
Operator Acceptance: ≥70% useful suggestions
Task 3: Vein Detection
Classification Accuracy: ≥90% on labeled cases
Detection Sensitivity: ≥90%
Segmentation IoU: ≥0.70
Real-time: ≥30fps (≤33ms/frame)

## Slide 17
Deployment Strategy
CHIVA Ultrasound AI
Deployment Options
Cloud-First: OpenAI API for LLMs, CloudGPU for VLM
Hybrid: Local serving for latency-critical tasks
Edge: On-device inference using ONNX/TensorRT
Hardware Requirements
GPU: NVIDIA T4/RTX 3060+ (8GB+ VRAM)
CPU: 8-core Intel/AMD processor
RAM: 16GB minimum, 32GB recommended
Storage: 50GB SSD for models
Compliance & Security
HIPAA-compliant data handling
Audit logging for all decisions
Model explainability (SHAP/attention)

## Slide 18
Risk Mitigation & Contingencies
CHIVA Ultrasound AI
Risk 1: LLM Hallucination
→ Mitigation: RAG pipeline, better prompt engineering, confidence thresholding
Risk 2: High Latency
→ Mitigation: Optimization, local inference, caching, early exit
Risk 3: Low Classification Accuracy
→ Mitigation: Fine-tuning, domain adaptation
Risk 4: Vein Detection Failure
→ Mitigation: Multi-modal Classical CV + VLMs, fallback to classical CV

## Slide 19
Technology Stack Summary
CHIVA Ultrasound AI
AI/ML Frameworks
LLMs: OpenAI GPT-4, Anthropic Claude
VLMs: CLIP, LLaVA, DINOv2
Frameworks: PyTorch, TensorFlow
RAG: LangChain, ChromaDB, FAISS
Backend & Infrastructure
API: FastAPI
Database: PostgreSQL, Redis
Serving: vLLM, TensorRT, ONNX
Deployment: Docker, Kubernetes
Development & Monitoring
Testing: pytest
Monitoring: Prometheus, Grafana
Version Control: Git, GitHub

## Slide 20
End-of-Internship Deliverables
CHIVA Ultrasound AI
Code & Systems
Working prototype with all three tasks integrated
Production-ready API with documentation
Documentation
Comprehensive technical documentation & API specs
Deployment guide & infrastructure recommendations
Clinical validation results
Evaluation
Performance benchmarks & evaluation reports